## MILESTONES OF THE PROJECT

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Name of the Milestone | Code of the associated action | Deadline (\*) | Status  (\*\*) |  |  |  |  |  |
| Obtaining permits and authorisations (through approval soil remediation project) of the competent authorities | A1 | M2 | C |  |  |  |  |  |
| Selection of 2 bacterial cultures that are ready to be used on site | A2 | M27 | C |  |  |  |  |  |
| Demonstration of the successful application of BA technique in the push and pull test | A3 | M33 | C |  |  |  |  |  |
| Demonstration of the successful application of BA on a small scale level | A3 | M84 | C |  |  |  |  |  |
| Successful development of a transfer methodology for bacterial populations | A4 | M39 | C |  |  |  |  |  |
| Demonstration that BA is successful on full scale level | A5 | M90 | N |  |  |  |  |  |

(\*) deadline is indicated in ‘months after start of the project’. E.g. M12 means 12 months after start of the project

(\*\*) c = completed